

Course Advising Application

SPRINT 3 RETROSPECTIVE DOCUMENT



**Team Course Advising Application Sprint 3 Retrospective Document**

In this retrospection, you will be focusing on the individual introspection.

# What went well?

Use a bulleted list and explain

* Our team communicated quite well through text message and video conferencing software.
* The members of the team supported one another and offered assistance when one faced a roadblock.

# What did not go well?

* The idea of sharing files over GitHub was not the most efficient solution.
* I had trouble writing code in a logical manner.

# How should you improve?

1. Mention at least two ways to improve your work in the next sprint.
   1. I found that I never allotted sufficient energy to the project, and I always saw this project’s work as an afterthought to other work that I had to do. I need to make this project more of a priority.
   2. I have come to understand that because JavaScript and React are new languages for me, I am not very proficient at them. For the next sprint, I feel that I should watch more instructional videos on the topics, and apply key logical ideas from them to the project.

# Time estimation

|  |  |  |
| --- | --- | --- |
| Task | Time estimated for the task | Time actually spent |
| Load all classes/create database | 5hrs | 8hrs |
| Create separate pages for the main (home screen) part of the application | 8hrs | 4hrs (Unfinished) |
|  |  |  |
|  |  |  |

Note: Use the planning documents and your work log to fill this table.

# Personal goals

In the last sprint retrospection, you mentioned two goals to improve upon. How were those goals addressed in Sprint 2 and how did you improve as a team member.

* Organizing tasks and duties - I did not reach this goal in the last sprint as addressed in the how should I improve section. In Sprint 3, I will make this goal a priority.
* Limit procrastinating - I believe I improved on this skill since I spent more overall time on this project. I will continue to work on this skill in Sprint 3.